SEVENTH SKY PROPERTY CARE

AIR CONDITIONING SOLUTIONS

STANDARD OPERATING PROCEDURE (SOP)

CLIENT / END USER MANAGEMENT

Document No: SSPC-ACS-SOP-01
Version: 0.1
Effective Date: __________
Division: Seventh Sky Air Conditioning Solutions

Table of Contents

1. PURPOSE	3

2. SCOPE	3

3. RESPONSIBILITIES	4

4. CLIENT ACQUISITION PROCESS	5

5. SITE ASSESSMENT PROCESS	6

6. QUOTATION PROCESS	6

7. SERVICE AGREEMENT PROCESS	7

8. PROVIDER ALLOCATION	7

9. PROJECT DELIVERY PROCESS	8

10. QUALITY CONTROL	8

11. CLIENT HANDOVER	9

12. PAYMENT PROCESS	9

13. WARRANTY MANAGEMENT	9

14. AMC MANAGEMENT	10

15. COMPLAINT MANAGEMENT	10

16. PROJECT CLOSURE	10

17. KPI TARGETS	11

18. RECORD RETENTION	11

19. RELATED DOCUMENTS	12

# 1. PURPOSE

To establish a standardised process for managing, coordinating and delivering Air Conditioning Solutions services to residential and commercial clients through Seventh Sky.

# 2. SCOPE

This SOP applies to:

Air Conditioning Consultation

- Cooling Requirement Assessment

- Room Size Analysis

- Energy Efficiency Assessment

- Commercial Cooling Assessment

Installation Services

- Split AC Installation

- Inverter AC Installation

- Smart AC Installation

- Multi-Zone Systems

- Commercial AC Installation

Maintenance Services

- Preventive Maintenance

- Corrective Maintenance

- AMC Services

Repair Services

- Compressor Replacement

- Fan Motor Replacement

- PCB Replacement

- Sensor Replacement

Cleaning Services

- Basic Cleaning

- Deep Cleaning

Refrigerant Services

- Leak Detection

- Gas Top-Up

- Pressure Testing

Emergency Services

- Emergency Repair Coordination

- Emergency Technician Dispatch

# 3. RESPONSIBILITIES

Business Development Officer

Responsible for:

- Lead generation

- Initial enquiry handling

- Client relationship management

Air Conditioning Coordinator

Responsible for:

- Service coordination

- Contractor allocation

- Work order management

- Client communication

Operations Manager

Responsible for:

- Quality control

- Escalation management

- Complaint resolution

Accounts Team

Responsible for:

- Quotations

- Invoicing

- Payment monitoring

# 4. CLIENT ACQUISITION PROCESS

Step 1 – Receive Enquiry

Sources may include:

- Website

- CRM enquiry form

- Facebook

- WhatsApp

- Referral

- Walk-in client

- Phone call

Step 2 – Create Client Record

Create CRM record including:

- Client name

- Mobile number

- Email

- Address

- Property type

- Requested service

Assign:

- Client ID

- Project ID

Step 3 – Needs Assessment

Determine:

- Residential or Commercial

- Installation or Repair

- Maintenance or AMC

- Emergency or Standard Service

Record findings.

# 5. SITE ASSESSMENT PROCESS

Where required:

Arrange inspection.

Assessment must identify:

Installation Projects

- Room size

- Cooling requirements

- Electrical capacity

- Installation location

- Drainage requirements

Repair Projects

- Existing fault

- Equipment condition

- Component condition

Maintenance Projects

- Service history

- Cleaning requirements

- Performance issues

Assessment report must be uploaded into CRM.

# 6. QUOTATION PROCESS

Prepare quotation including:

Seventh Sky Fees

- Consultation Fee

- Coordination Fee

- Administration Fee

Contractor Costs

- Labour

- Installation

- Maintenance

- Repair

Materials

- AC Units

- Spare Parts

- Refrigerant

- Accessories

Quotation validity:

30 Days

unless otherwise stated.

# 7. SERVICE AGREEMENT PROCESS

Before commencement:

Client must sign:

Air Conditioning Customer Service Agreement

CRM must record:

- Agreement date

- Signed copy

- Client approval

No work may commence before agreement execution unless approved by Management.

# 8. PROVIDER ALLOCATION

Select provider based on:

- Service category

- Experience

- Availability

- Compliance status

- Service area

Issue Work Order.

# 9. PROJECT DELIVERY PROCESS

Provider completes:

- Site assessment

- Installation

- Repair

- Maintenance

- Cleaning

- Refrigerant service

Coordinator monitors progress.

Progress updates required:

Installation Projects

Daily or milestone basis

Maintenance Projects

Upon completion

Emergency Jobs

Real-time updates

# 10. QUALITY CONTROL

Collect:

- Before photographs

- During work photographs

- Completion photographs

Verify:

- Scope completed

- Site left clean

- Testing completed

- Client satisfied

# 11. CLIENT HANDOVER

Provide:

- Completion report

- Warranty details

- AMC recommendations

- Maintenance advice

Obtain:

Client Completion Sign-Off

# 12. PAYMENT PROCESS

Accounts Team shall:

Issue invoice.

Monitor:

- Deposits

- Progress payments

- Final payments

Update CRM.

# 13. WARRANTY MANAGEMENT

Register:

- Installation warranty

- Repair warranty

- Labour warranty

- Manufacturer warranty

Track expiry dates.

# 14. AMC MANAGEMENT

Schedule:

- Quarterly visits

- Biannual visits

- Annual visits

CRM reminders:

30 Days before service due.

# 15. COMPLAINT MANAGEMENT

Receive complaint.

Create CRM case.

Classify:

Low

General service issue

Medium

Quality concern

High

Major defect

Critical

Safety issue

Resolution target:

- Low = 3 Business Days

- Medium = 5 Business Days

- High = 10 Business Days

- Critical = Immediate

# 16. PROJECT CLOSURE

Before closure verify:

☐ Work completed

☐ Client sign-off obtained

☐ Invoice paid

☐ Warranty registered

☐ AMC discussed

☐ Feedback collected

# 17. KPI TARGETS

Lead Response:
Within 4 Hours

Quotation:
Within 3 Business Days

Work Order:
Within 1 Business Day

Complaint Resolution:
Within 5 Business Days

Customer Satisfaction:
Minimum 90%

# 18. RECORD RETENTION

Maintain:

- Agreements

- Quotations

- Work Orders

- Reports

- Photographs

- Invoices

- Warranties

Minimum retention:

7 Years

# 19. RELATED DOCUMENTS

- Air Conditioning Customer Service Agreement

- Air Conditioning Work Order

- Site Assessment Form

- Completion Report

- Warranty Register

- AMC Register

- Complaint Register