SEVENTH SKY PROPERTY CARE

FURNITURE & STYLING CONSULTATION

STANDARD OPERATING PROCEDURE (SOP)

CLIENT / END USER MANAGEMENT

Document No: SSPC-FSC - SOP-01
Version: 0.1
Effective Date: __________
Division: Seventh Sky Interior Design Solutions

Table of Contents

SOP - FURNITURE & STYLING CONSULTATION– (CLIENT / END USER MANAGEMENT)	3

1. PURPOSE	3

2. SCOPE	3

3. KEY OBJECTIVES	4

4. CLIENT ONBOARDING PROCEDURE	4

5. SITE INSPECTION & STYLING ASSESSMENT PROCEDURE	5

6. CLIENT AGREEMENT PROCEDURE	5

7. PROJECT WORKFLOW STRUCTURE	6

Phase 1 Payment Collection	6

PHASE 2 – FURNITURE & STYLING PLANNING	6

PHASE 3 – FURNISHING & STYLING IMPLEMENTATION	7

PHASE 4 – FINAL COMPLETION & HANDOVER	8

8. SUPPLIER & SUBCONTRACTOR MANAGEMENT PROCEDURE	8

9. NON-CIRCUMVENTION & CLIENT PROTECTION PROCEDURE	9

10. CLIENT PAYMENT & FINANCIAL CONTROL PROCEDURE	10

11. SUPPLIER PAYMENT DISBURSEMENT PROCEDURE	11

12. VARIATION MANAGEMENT PROCEDURE	11

13. QUALITY CONTROL PROCEDURE	11

14. CLIENT COMMUNICATION PROCEDURE	12

15. DAMAGE, INCIDENT & ESCALATION PROCEDURE	12

16. DISPUTE MANAGEMENT PROCEDURE	12

17. RECORD RETENTION PROCEDURE	13

18. TERMINATION PROCEDURE	13

# SOP - FURNITURE & STYLING CONSULTATION– (CLIENT / END USER MANAGEMENT)

# 1. PURPOSE

This Standard Operating Procedure (SOP) establishes the operational workflow, customer management framework, payment collection process, furnishing and styling coordination workflow, supplier coordination standards, communication procedures, documentation requirements, and risk management process for Furniture & Styling Consultation Interior Design Services provided by Seventh Sky Property Care to end user clients.

This SOP aims to ensure:

- structured project delivery,

- professional customer management,

- timely payment collection,

- supplier and subcontractor control,

- project quality management,

- operational transparency,

- and protection of Seventh Sky commercial interests.

# 2. SCOPE

This SOP applies to all Seventh Sky:

- employees,

- consultants,

- project coordinators,

- finance personnel,

- operations personnel,

- subcontractors,

- and authorised representatives

involved in:

- furniture consultation,

- styling consultation,

- furnishing coordination,

- decorative coordination,

- workspace styling,

- home styling,

- commercial styling,

- and project supervision.

# 3. KEY OBJECTIVES

The objectives of this SOP are to:

- Maintain structured furnishing and styling workflow.

- Ensure professional client onboarding and communication.

- Ensure proper payment collection.

- Prevent bypass of suppliers and subcontractors.

- Maintain documentation and approval control.

- Ensure project quality and operational consistency.

- Minimise operational, financial, and legal risks.

- Protect Seventh Sky commercial arrangements.

# 4. CLIENT ONBOARDING PROCEDURE

Step 1 – Lead Intake

The assigned officer shall:

- create CRM profile,

- assign project reference number,

- collect client details,

- collect property details,

- and schedule consultation.

Step 2 – Consultation & Requirement Analysis

The consultation shall generally cover:

- furnishing requirements,

- styling expectations,

- colour preferences,

- decorative expectations,

- workspace or home functionality,

- budget expectations,

- and project timeline.

Step 3 – Preliminary Feasibility Review

The assigned coordinator shall review:

- operational feasibility,

- furnishing practicality,

- supplier availability,

- budget feasibility,

- and project risks.

High-risk or complex projects shall be escalated to management.

# 5. SITE INSPECTION & STYLING ASSESSMENT PROCEDURE

The assigned team shall coordinate:

- site inspection,

- measurements,

- furnishing assessment,

- photography,

- layout analysis,

- and styling feasibility review.

Assessment findings should generally be documented in CRM.

# 6. CLIENT AGREEMENT PROCEDURE

Before project commencement:

- Furniture & Styling Consultation Service Agreement must be signed.

- Scope of work must be confirmed.

- Payment structure must be approved.

- Project stages must be documented.

- Variation process must be clarified.

No project shall commence without:

- signed agreement,

- initial payment confirmation,

- and operational approval where required.

# 7. PROJECT WORKFLOW STRUCTURE

PHASE 1 – CONSULTATION & STYLING ASSESSMENT

This phase may include:

- consultation,

- site visit,

- furnishing assessment,

- styling assessment,

- layout review,

- and preliminary concept discussion.

## Phase 1 Payment Collection

The Finance Team shall collect:

- consultation fee,

- styling assessment fee,

- site visit fee,

- or furnishing consultation fee
before or during this phase.

Phase 1 fees are generally non-refundable once services commence.

## PHASE 2 – FURNITURE & STYLING PLANNING

This phase may include:

- furnishing concepts,

- styling concepts,

- colour coordination,

- decorative planning,

- furniture recommendations,

- and quotation preparation.

Client Approval Requirement

The Client should generally approve:

- furniture selections,

- styling concepts,

- decorative concepts,

- quotations,

- estimated pricing,

- and project scope
before implementation begins.

Phase 2 Payment Collection

The Finance Team shall collect:

- planning payment,

- advance project deposit,

- or agreed stage payment
before releasing finalised concepts for implementation.

## PHASE 3 – FURNISHING & STYLING IMPLEMENTATION

This phase may include:

- supplier coordination,

- furniture sourcing coordination,

- furnishing setup,

- decorative coordination,

- styling implementation,

- and project supervision.

Execution Payment Workflow

The Client shall generally pay:

- stage-based implementation payment,

- supplier advance,

- furnishing advance,

- or milestone payment
before corresponding implementation stage commences.

Payment Verification Procedure

The Finance Team shall:

- verify payment,

- issue receipt,

- update CRM,

- and notify Project Coordinator before work continuation.

## PHASE 4 – FINAL COMPLETION & HANDOVER

This phase may include:

- furnishing setup completion,

- decorative setup,

- final styling,

- defect review,

- inspection,

- and handover.

Final Payment Procedure

Before project handover:

- all outstanding dues should generally be cleared,

- variation charges reconciled,

- and final invoice settled.

# 8. SUPPLIER & SUBCONTRACTOR MANAGEMENT PROCEDURE

Seventh Sky may engage:

- interior stylists,

- furniture suppliers,

- decorators,

- subcontractors,

- furnishing vendors,

- installation teams,

- and specialist service providers.

All subcontractor communication should generally remain coordinated through Seventh Sky.

# 9. NON-CIRCUMVENTION & CLIENT PROTECTION PROCEDURE

Protected Vendor Relationship

Any:

- consultant,

- supplier,

- furniture vendor,

- stylist,

- decorator,

- subcontractor,

- or execution partner
introduced through Seventh Sky shall remain protected operational relationship of Seventh Sky.

Restriction Period

The Client must not:

- directly hire,

- privately engage,

- privately negotiate,

- privately continue work,

- or bypass Seventh Sky
with introduced suppliers or subcontractors during:

- active project period; and

- Twelve (12) months after project completion.

Circumvention Monitoring

The assigned coordinator shall monitor:

- unusual direct communication,

- hidden meetings,

- private quotation requests,

- and bypass behaviour.

# 10. CLIENT PAYMENT & FINANCIAL CONTROL PROCEDURE

Payment Collection Principle

All client payments shall generally be made to:

Seventh Sky Property Care ONLY

Clients should not directly pay suppliers or subcontractors unless formally approved.

Payment Methods

Accepted payment methods may include:

- bank transfer,

- cheque,

- online transfer,

- approved payment gateway,

- or other approved methods.

Finance Workflow

The Finance Team shall:

- issue invoices,

- issue receipts,

- track payment stages,

- maintain financial records,

- reconcile project accounts,

- and authorise supplier disbursement.

# 11. SUPPLIER PAYMENT DISBURSEMENT PROCEDURE

Supplier payments shall generally:

- remain milestone-based,

- require progress verification,

- require operational approval,

- and require Finance Team authorisation.

No supplier payment should generally be released without:

- verified completion,

- invoice submission,

- and Project Coordinator approval.

# 12. VARIATION MANAGEMENT PROCEDURE

Any:

- furnishing variation,

- decorative variation,

- styling revision,

- timeline extension,

- or budget adjustment
must generally be:

- documented,

- approved,

- and financially reconciled
before implementation.

# 13. QUALITY CONTROL PROCEDURE

The assigned coordinator shall monitor:

- furnishing quality,

- installation quality,

- styling consistency,

- project cleanliness,

- and completion standards.

Where defects identified:

- corrective action should be coordinated,

- supplier notified,

- and records maintained.

# 14. CLIENT COMMUNICATION PROCEDURE

All major:

- approvals,

- quotations,

- variation discussions,

- pricing discussions,

- and project updates
should generally:

- remain documented,

- be updated in CRM,

- and follow approved communication channels.

# 15. DAMAGE, INCIDENT & ESCALATION PROCEDURE

If damage or operational issue occurs:

- Record incident immediately.

- Notify management.

- Collect photo/video evidence.

- Notify responsible supplier/subcontractor.

- Coordinate corrective action where applicable.

# 16. DISPUTE MANAGEMENT PROCEDURE

If disputes arise:

- Record issue immediately.

- Preserve communication records.

- Attempt amicable resolution.

- Escalate unresolved matters to management.

- Refer legal matters where required.

# 17. RECORD RETENTION PROCEDURE

Maintain:

- agreements,

- invoices,

- quotations,

- variation approvals,

- payment records,

- communication logs,

- inspection reports,

- and project reports.

Recommended retention:

- Minimum Seven (7) Years.

# 18. TERMINATION PROCEDURE

Services may be terminated where:

- payments overdue,

- fraud identified,

- repeated operational disruption occurs,

- unlawful conduct identified,

- or material breach occurs.

Non-circumvention obligations survive termination.

Approved By

Managing Director
Seventh Sky Property Care

Name: __________________________

Signature: ______________________

Date: ____ / ____ / ______