SEVENTH SKY PROPERTY CARE

RESIDENTIAL INTERIOR DESIGN SOLUTIONS

STANDARD OPERATING PROCEDURE (SOP)

CLIENT / END USER MANAGEMENT

Document No: SSPC-RIDS-SOP-01
Version: 0.1
Effective Date: __________
Division: Seventh Sky Interior Design Solutions

Table of Contents

SOP - RESIDENTIAL INTERIOR DESIGN SOLUTIONS – END USER / CLIENT MANAGEMENT	2

1. PURPOSE	2

2. SCOPE	3

3. KEY OBJECTIVES	3

4. CLIENT ONBOARDING PROCEDURE	4

5. PROPERTY INSPECTION PROCEDURE	5

6. CLIENT AGREEMENT PROCEDURE	5

7. PROJECT WORKFLOW STRUCTURE	5

PHASE 1 – CONSULTATION & DESIGN ASSESSMENT	5

PHASE 2 – DESIGN DEVELOPMENT	6

PHASE 3 – EXECUTION & PROJECT COORDINATION	7

PHASE 4 – FINAL STYLING & HANDOVER	8

8. SUBCONTRACTOR MANAGEMENT PROCEDURE	8

9. NON-CIRCUMVENTION & CLIENT PROTECTION PROCEDURE	8

10. CLIENT PAYMENT & FINANCIAL CONTROL PROCEDURE	9

11. SUBCONTRACTOR PAYMENT DISBURSEMENT PROCEDURE	10

12. VARIATION MANAGEMENT PROCEDURE	11

13. QUALITY CONTROL PROCEDURE	11

14. CLIENT COMMUNICATION PROCEDURE	11

15. DAMAGE, INCIDENT & ESCALATION PROCEDURE	12

16. DISPUTE MANAGEMENT PROCEDURE	12

17. RECORD RETENTION PROCEDURE	12

18. TERMINATION PROCEDURE	13

Approved By	13

# SOP - RESIDENTIAL INTERIOR DESIGN SOLUTIONS – END USER / CLIENT MANAGEMENT

# 1. PURPOSE

This Standard Operating Procedure (SOP) establishes the operational workflow, customer management process, financial workflow, project coordination framework, communication standards, subcontractor coordination process, documentation requirements, and risk management procedures for Residential Interior Design Services provided by Seventh Sky Property Care to end user clients.

This SOP aims to ensure:

- professional client service delivery,

- structured project workflow,

- proper payment collection,

- subcontractor control,

- client satisfaction,

- operational transparency,

- and protection of Seventh Sky commercial interests.

# 2. SCOPE

This SOP applies to all Seventh Sky:

- employees,

- project coordinators,

- consultants,

- subcontractors,

- finance personnel,

- operations personnel,

- and authorised representatives

involved in:

- residential interior design,

- renovation coordination,

- furnishing coordination,

- fit-out management,

- project supervision,

- and client management services.

# 3. KEY OBJECTIVES

The objectives of this SOP are to:

- Ensure structured project delivery.

- Maintain client communication consistency.

- Ensure timely payment collection.

- Prevent client bypass of subcontractors.

- Maintain project documentation and approvals.

- Protect Seventh Sky commercial arrangements.

- Ensure project quality and workflow control.

- Minimise operational and legal risk.

# 4. CLIENT ONBOARDING PROCEDURE

Step 1 – Lead Intake

The assigned officer shall:

- create CRM profile,

- assign project reference number,

- collect client details,

- collect property details,

- and schedule consultation.

Step 2 – Consultation & Requirement Analysis

The consultation shall generally cover:

- design vision,

- renovation scope,

- furnishing expectation,

- timeline expectation,

- project budget,

- and operational feasibility.

Step 3 – Preliminary Feasibility Review

The assigned coordinator shall review:

- project practicality,

- budget alignment,

- timeline feasibility,

- operational complexity,

- and risk factors.

High-risk projects shall be escalated to management.

# 5. PROPERTY INSPECTION PROCEDURE

The assigned team shall coordinate:

- site inspection,

- measurements,

- photography,

- design assessment,

- and renovation feasibility review.

Inspection findings should be documented in CRM.

# 6. CLIENT AGREEMENT PROCEDURE

Before project commencement:

- Service agreement must be signed.

- Scope of work must be confirmed.

- Payment structure must be confirmed.

- Project stages must be documented.

- Client approval process must be clarified.

No project shall commence without:

- signed agreement,

- payment confirmation,

- and management clearance where required.

# 7. PROJECT WORKFLOW STRUCTURE

## PHASE 1 – CONSULTATION & DESIGN ASSESSMENT

This phase may include:

- consultation,

- site visit,

- measurements,

- concept discussion,

- requirement analysis,

- and preliminary planning.

Phase 1 Payment Collection

The Finance Team shall collect:

- consultation fee,

- site visit fee,

- design assessment fee,

- or concept development fee
before or during this phase.

Phase 1 fees are generally non-refundable once services commence.

## PHASE 2 – DESIGN DEVELOPMENT

This phase may include:

- layout planning,

- 2D / 3D design,

- material planning,

- furnishing planning,

- colour concepts,

- and quotation preparation.

Client Approval Requirement

The Client should generally approve:

- layouts,

- concepts,

- materials,

- estimated pricing,

- and project scope
before execution begins.

Phase 2 Payment Collection

The Finance Team shall collect:

- design development payment,

- advance project deposit,

- or agreed stage payment
before releasing finalised concepts for execution.

## PHASE 3 – EXECUTION & PROJECT COORDINATION

This phase may include:

- renovation coordination,

- subcontractor coordination,

- furnishing coordination,

- labour coordination,

- material coordination,

- and project supervision.

Execution Payment Workflow

The Client shall generally pay:

- stage-based execution payment,

- material advance,

- labour advance,

- or milestone payment
before corresponding execution stage commences.

Payment Verification Procedure

The Finance Team shall:

- verify payment,

- issue receipt,

- update CRM,

- and notify Project Coordinator before work continuation.

## PHASE 4 – FINAL STYLING & HANDOVER

This phase may include:

- final installation,

- styling,

- cleaning coordination,

- defect review,

- inspection,

- and handover.

Final Payment Procedure

Before project handover:

- all outstanding dues should generally be cleared,

- variation charges reconciled,

- and final invoice settled.

# 8. SUBCONTRACTOR MANAGEMENT PROCEDURE

Seventh Sky may engage:

- interior designers,

- labour contractors,

- suppliers,

- carpenters,

- electricians,

- painters,

- and other third-party service providers.

All subcontractor communication should generally remain coordinated through Seventh Sky.

# 9. NON-CIRCUMVENTION & CLIENT PROTECTION PROCEDURE

Protected Vendor Relationship

Any:

interior designer,

subcontractor,

supplier,

contractor,

labour provider,

or project vendor
introduced through Seventh Sky shall remain protected business relationship of Seventh Sky.

Restriction Period

The Client must not:

directly hire,

privately engage,

privately negotiate,

privately continue work,

or bypass Seventh Sky
with introduced subcontractors during:

active project period; and

Twelve (12) months after project completion.

Circumvention Monitoring

The assigned coordinator shall monitor:

unusual direct communication,

private meetings,

hidden quotation requests,

and bypass behaviour.

# 10. CLIENT PAYMENT & FINANCIAL CONTROL PROCEDURE

Payment Collection Principle

All client payments shall generally be made to:

Seventh Sky Property Care ONLY

Clients should not directly pay subcontractors unless formally approved.

Payment Methods

Accepted payment methods may include:

- bank transfer,

- cheque,

- online transfer,

- authorised payment gateway,

- or approved payment methods.

Finance Workflow

The Finance Team shall:

- issue invoices,

- issue receipts,

- track due payments,

- maintain payment records,

- reconcile project accounts,

- and authorise subcontractor disbursement.

# 11. SUBCONTRACTOR PAYMENT DISBURSEMENT PROCEDURE

Subcontractor payments shall generally:

- remain milestone-based,

- require progress verification,

- require operational approval,

- and require Finance Team authorisation.

No subcontractor payment should generally be released without:

- work verification,

- invoice submission,

- and Project Coordinator approval.

# 12. VARIATION MANAGEMENT PROCEDURE

Any:

- scope variation,

- material change,

- design change,

- timeline extension,

- or budget adjustment
must generally be:

- documented,

- approved,

- and financially reconciled
before implementation.

# 13. QUALITY CONTROL PROCEDURE

The assigned coordinator shall monitor:

- workmanship,

- material quality,

- installation quality,

- project cleanliness,

- and execution consistency.

Where defects identified:

- corrective action should be coordinated,

- subcontractor notified,

- and records maintained.

# 14. CLIENT COMMUNICATION PROCEDURE

All major:

- approvals,

- pricing discussions,

- variation discussions,

- quotations,

- project updates,

- and operational communication
should generally:

- remain documented,

- be updated in CRM,

- and follow approved communication channels.

# 15. DAMAGE, INCIDENT & ESCALATION PROCEDURE

If damage or incident occurs:

- Record incident immediately.

- Notify management.

- Collect photo/video evidence.

- Notify responsible subcontractor.

- Coordinate corrective action where applicable.

# 16. DISPUTE MANAGEMENT PROCEDURE

If disputes arise:

- Record issue immediately.

- Preserve communication records.

- Attempt amicable resolution.

- Escalate unresolved matters to management.

- Refer legal matters where required.

# 17. RECORD RETENTION PROCEDURE

Maintain:

- agreements,

- invoices,

- quotations,

- variation approvals,

- payment records,

- communication logs,

- inspection records,

- and project reports.

Recommended retention:

- Minimum Seven (7) Years.

# 18. TERMINATION PROCEDURE

Services may be terminated where:

- payments overdue,

- fraud identified,

- repeated operational disruption occurs,

- unlawful conduct identified,

- or material breach occurs.

Non-circumvention obligations survive termination.

## Approved By

Managing Director
Seventh Sky Property Care

Name: __________________________

Signature: ______________________

Date: ____ / ____ / ______