SEVENTH SKY PROPERTY CARE

SPACE PLANNING & RENOVATION INTERIOR DESIGN SOLUTIONS

CUSTOMER SERVICE AGREEMENT

Document No: SSPC-SPRIDS-CSA-01
Version: 0.1
Effective Date: __________
Division: Seventh Sky Interior Design Solutions

Table of Contents

SPACE PLANNING & RENOVATION INTERIOR DESIGN SOLUTIONS CUSTOMER SERVICE AGREEMENT	3

SERVICE AGREEMENT	3

1. PURPOSE OF AGREEMENT	4

2. PROPERTY DETAILS	5

3. SCOPE OF SERVICES	5

4. PROJECT WORKFLOW STRUCTURE	7

PHASE 1 – CONSULTATION & SPACE ASSESSMENT	7

PHASE 2 – SPACE PLANNING & RENOVATION EXECUTION	7

5. PAYMENT STRUCTURE & COMMERCIAL TERMS	8

5.1 Project Service Fees	8

5.2 Additional Operational Costs	9

5.3 Variation Charges	9

6. PROJECT TIMELINE	10

7. CLIENT RESPONSIBILITIES	10

8. NON-CIRCUMVENTION & SUBCONTRACTOR PROTECTION	11

9. SITE ACCESS & WORK CONDITIONS	12

10. QUALITY, WARRANTY & LIMITATION OF LIABILITY	13

11. DAMAGE, LIABILITY & INDEMNITY	14

12. CONFIDENTIALITY	15

13. VARIATION & CHANGE MANAGEMENT	15

14. TERMINATION & EXIT CLAUSES	15

14.1 Termination by Client	15

14.2 Termination by Seventh Sky	16

14.3 Immediate Termination	16

15. DISPUTE RESOLUTION	16

16. FORCE MAJEURE	17

17. AUTHORIZED REPRESENTATIVES	17

18. ENTIRE AGREEMENT	17

19. ACCEPTANCE	18

END OF AGREEMENT	19

# SPACE PLANNING & RENOVATION INTERIOR DESIGN SOLUTIONS CUSTOMER SERVICE AGREEMENT

# SERVICE AGREEMENT

This Space Planning & Renovation Interior Design Solutions Service Agreement (“Agreement”) is entered into on this ___ day of __________ 20___

BETWEEN:

Seventh Sky Property Care

Address: ____________________________________________

Email: ______________________________________________

Phone: ______________________________________________

Represented by: _____________________________________

Position: ____________________________________________

(Hereinafter referred to as “Seventh Sky”, “Service Provider”, “Project Coordinator”, “Principal Coordinator”, or “Renovation Coordinator”)

AND

Client / Customer Details

Company / Individual Name: ____________________________

National ID / Passport No.: ____________________________

Trade Licence No. (if applicable): ______________________

TIN / VAT Registration No. (if applicable): ______________

Address: ____________________________________________

Phone: ______________________________________________

Email: ______________________________________________

Represented by: _____________________________________

Position / Relationship: _______________________________

(Hereinafter referred to as the “Client”, “Customer”, “Owner”, “Business Owner”, “Occupier”, “Service Receiver”, or “End User”)

Collectively referred to as the “Parties”.

# 1. PURPOSE OF AGREEMENT

This Agreement sets out the terms and conditions under which Seventh Sky Property Care shall coordinate and provide:

- space planning services,

- renovation coordination,

- fit-out coordination,

- layout optimisation,

- furnishing coordination,

- structural renovation coordination,

- partition setup,

- workspace planning,

- office or residential renovation,

- project supervision,

- and related operational services

for the Client’s property or business premises.

The Client acknowledges that Seventh Sky may engage:

- third-party contractors,

- subcontractors,

- interior planners,

- suppliers,

- labour providers,

- consultants,

- and specialist service providers
to execute portions of the project.

# 2. PROPERTY DETAILS

Property Address:

Property Type:

☐ Residential
☐ Commercial
☐ Office
☐ Retail
☐ Restaurant / Café
☐ Showroom
☐ Mixed Use
☐ Other: ______________________

Intended Service Scope:

☐ Space Planning
☐ Renovation
☐ Fit-Out
☐ Partition Setup
☐ Workspace Optimisation
☐ Layout Redesign
☐ Furnishing Coordination
☐ Lighting Coordination
☐ Structural Coordination
☐ Other: ______________________

# 3. SCOPE OF SERVICES

Depending on agreed project scope, Seventh Sky may coordinate one or more of the following:

Space Planning Services

- Layout planning

- Workspace optimisation

- Furniture layout planning

- Operational flow planning

- Commercial circulation planning

- Storage optimisation planning

- Functional redesign planning

Renovation & Fit-Out Services

- Carpentry coordination

- Painting coordination

- Partition setup

- Ceiling work

- Flooring installation

- Electrical coordination

- Lighting installation

- Plumbing coordination

- Glass work coordination

- Modular setup coordination

Furnishing & Operational Coordination

- Furniture coordination

- Appliance setup coordination

- Decorative coordination

- Workspace furnishing

- Interior styling coordination

Project Supervision Services

- Site supervision

- Labour coordination

- Material coordination

- Contractor coordination

- Work progress monitoring

- Quality observation support

- Final handover coordination

# 4. PROJECT WORKFLOW STRUCTURE

## PHASE 1 – CONSULTATION & SPACE ASSESSMENT

Under this phase, Seventh Sky may coordinate:

- consultation,

- site visit,

- measurements,

- operational assessment,

- layout review,

- and preliminary planning.

The project may discontinue after this phase if:

- budget disagreement occurs,

- operational limitations identified,

- scope disagreement occurs,

- feasibility concerns identified,

- or both Parties fail to agree on continuation.

Phase 1 Fees

The Client agrees to pay applicable:
☐ Consultation Fee
☐ Site Visit Fee
☐ Space Planning Fee
☐ Preliminary Assessment Fee

Payment Amount & Due Date:

Phase 1 fees are generally non-refundable once services commence.

## PHASE 2 – SPACE PLANNING & RENOVATION EXECUTION

Under this phase, Seventh Sky may coordinate:

- layout planning,

- renovation planning,

- fit-out coordination,

- labour coordination,

- subcontractor coordination,

- furnishing coordination,

- and execution workflow.

The Client acknowledges:

- Seventh Sky may engage third-party contractors and suppliers.

- Work progress updates shall generally be coordinated through Seventh Sky.

- Operational implementation may require staged execution.

## 5. PAYMENT STRUCTURE & COMMERCIAL TERMS

## 5.1 Project Service Fees

The Client agrees to pay for:

- consultation,

- planning services,

- supervision,

- furnishing coordination,

- renovation coordination,

- contractor management,

- project management,

- and related operational services.

Stage-Based Payment Structure

Stage 1 – Consultation & Assessment

Amount: _____________________________________________

Due Date: ___________________________________________

Stage 2 – Planning & Design

Amount: _____________________________________________

Due Date: ___________________________________________

Stage 3 – Renovation & Execution

Amount: _____________________________________________

Due Date: ___________________________________________

Stage 4 – Final Completion & Handover

Amount: _____________________________________________

Due Date: ___________________________________________

## 5.2 Additional Operational Costs

Unless otherwise agreed in writing, the Client shall remain responsible for:

- materials,

- labour,

- supplier costs,

- transportation,

- permits,

- appliances,

- equipment,

- utility costs,

- and third-party operational expenses.

## 5.3 Variation Charges

Additional charges may apply where:

- project scope changes,

- materials upgraded,

- additional work requested,

- timeline extended,

- design revised,

- or additional coordination required.

# 6. PROJECT TIMELINE

Estimated Project Duration:

The Client acknowledges that delays may occur due to:

- material shortages,

- labour shortages,

- supplier delays,

- utility disruption,

- owner-requested variation,

- regulatory delays,

- weather conditions,

- political unrest,

- or events beyond reasonable control.

# 7. CLIENT RESPONSIBILITIES

The Client agrees to:

- Provide accurate project and property information.

- Provide timely approvals for:

- designs,

- materials,

- quotations,

- variations,

- and operational decisions.

- Ensure lawful use of the property.

- Provide reasonable property access.

- Make payments on time according to agreed project stages.

- Cooperate reasonably with:

- inspections,

- contractor access,

- material delivery,

- and operational workflow.

- Avoid bypassing Seventh Sky subcontractors and suppliers.

# 8. NON-CIRCUMVENTION & SUBCONTRACTOR PROTECTION

The Client expressly acknowledges and agrees that:

- Seventh Sky may invest substantial:

- operational resources,

- subcontractor coordination effort,

- project management effort,

- and commercial resources
into the project.

- Any:

- contractor,

- interior planner,

- subcontractor,

- supplier,

- labour provider,

- consultant,

- or execution partner
introduced through Seventh Sky shall remain a protected operational relationship of Seventh Sky.

- During the active project period and for Twelve (12) Months after project introduction or completion, the Client must not:

- bypass Seventh Sky,

- directly hire introduced subcontractors privately,

- privately negotiate with introduced vendors,

- divert project coordination,

- or avoid agreed coordination fees.

- All:

- project pricing discussions,

- variation discussions,

- contractor coordination,

- supplier coordination,

- and major operational communication
should generally remain coordinated through Seventh Sky.

- If the Client bypasses Seventh Sky and directly engages introduced subcontractors or suppliers, Seventh Sky shall remain entitled to:

- coordination fees,

- operational losses,

- damages,

- commission equivalent compensation,

- and legal recovery costs.

- CRM records,

- emails,

- WhatsApp communication,

- quotations,

- invoices,

- project records,

- inspection reports,

- and digital approvals
may be relied upon as evidentiary records.

# 9. SITE ACCESS & WORK CONDITIONS

The Client shall provide reasonable site access for:

- inspection,

- measurements,

- material delivery,

- labour access,

- supervision,

- and execution activities.

The Client acknowledges that:

- operational disruption,

- restricted access,

- temporary inconvenience,

- dust,

- noise,

- and temporary business interruption
may occur during project execution.

# 10. QUALITY, WARRANTY & LIMITATION OF LIABILITY

- Seventh Sky shall coordinate services:

- professionally,

- reasonably,

- and in good faith.

- Seventh Sky shall reasonably coordinate correction of workmanship issues caused by engaged subcontractors where practicable.

- Seventh Sky does not guarantee:

- exact material availability,

- uninterrupted utility supply,

- exact colour consistency,

- supplier availability,

- future product performance,

- or absolute project timeline certainty.

- Seventh Sky shall not be liable for:

- supplier delays,

- manufacturer defects,

- hidden structural defects,

- third-party contractor negligence,

- government restrictions,

- utility failures,

- or events beyond reasonable operational control.

# 11. DAMAGE, LIABILITY & INDEMNITY

- The Client acknowledges that renovation and fit-out work may involve:

- construction activity,

- electrical work,

- carpentry work,

- painting work,

- operational disruption,

- and temporary inconvenience.

- Seventh Sky shall coordinate subcontractors and suppliers in good faith but shall not be directly responsible for:

- hidden structural defects,

- supplier misconduct,

- manufacturer defects,

- utility failures,

- operational disruption beyond reasonable control,

- or pre-existing building issues.

- The Client shall indemnify and protect Seventh Sky, its:

- directors,

- employees,

- consultants,

- subcontractors,

- representatives,

- and associated personnel
against:

- unlawful activity,

- unauthorised modifications,

- legal disputes arising from client conduct,

- or operational risks arising from the Client’s actions or omissions.

# 12. CONFIDENTIALITY

Both Parties agree to maintain confidentiality regarding:

- project information,

- pricing,

- operational workflow,

- supplier information,

- subcontractor information,

- and commercial arrangements.

Unauthorised disclosure is prohibited.

# 13. VARIATION & CHANGE MANAGEMENT

Any:

- design variation,

- pricing variation,

- timeline variation,

- material variation,

- or scope variation
should generally be approved in writing before implementation.

Variations may impact:

- pricing,

- project duration,

- material requirements,

- labour requirements,

- and operational workflow.

# 14. TERMINATION & EXIT CLAUSES

## 14.1 Termination by Client

The Client may terminate the project by written notice subject to:

- payment for completed work,

- payment for materials already purchased,

- payment for operational expenses incurred,

- and settlement of outstanding dues.

Approved work already completed shall remain payable.

## 14.2 Termination by Seventh Sky

Seventh Sky may suspend or terminate services where:

- payments remain overdue,

- unlawful conduct suspected,

- operational cooperation fails,

- repeated delays caused by Client,

- abuse or misconduct occurs,

- or material breach occurs.

## 14.3 Immediate Termination

Immediate termination may occur where:

- fraud,

- illegal activity,

- intentional circumvention,

- violent conduct,

- severe safety breach,

- or serious misconduct occurs.

# 15. DISPUTE RESOLUTION

- The Parties shall first attempt amicable resolution.

- If unresolved, mediation may be attempted.

- If disputes remain unresolved, the matter may be referred to competent courts within Bangladesh.

- This Agreement shall be governed by the laws of Bangladesh.

# 16. FORCE MAJEURE

Neither Party shall be liable for delays caused by:

- natural disasters,

- political unrest,

- strikes,

- utility failures,

- pandemics,

- government restrictions,

- or events beyond reasonable control.

# 17. AUTHORIZED REPRESENTATIVES

On Behalf of Seventh Sky

Name: ______________________________________

Position: ____________________________________

On Behalf of Client / Customer

Name: ______________________________________

Position / Relationship: _______________________

Only authorised representatives may:

- approve project changes,

- approve variations,

- amend services,

- terminate this Agreement,

- approve pricing revisions,

- or authorise operational decisions.

# 18. ENTIRE AGREEMENT

This Agreement represents the complete understanding between the Parties regarding the space planning and renovation service arrangement.

Any prior verbal discussion shall not override this Agreement unless confirmed in writing.

# 19. ACCEPTANCE

By signing below, both Parties acknowledge that they:

- have read and understood this Agreement,

- voluntarily accept its terms,

- and agree to comply with all obligations stated herein.

SIGNED FOR SEVENTH SKY PROPERTY CARE

Name: ______________________________________

Position: ____________________________________

Signature: __________________________________

Date: _______________________________________

SIGNED BY CLIENT / CUSTOMER

Name: ______________________________________

Company Name: _______________________________

Signature: __________________________________

Date: _______________________________________

WITNESS 1

Name: ______________________________________

Signature: __________________________________

Date: _______________________________________

WITNESS 2

Name: ______________________________________

Signature: __________________________________

Date: _______________________________________

# END OF AGREEMENT