SEVENTH SKY PROPERTY CARE

SOLAR & ENERGY SOLUTIONS

STANDARD OPERATING PROCEDURE (SOP)

CLIENT / END USER MANAGEMENT

Document No: SSPC-SES-SOP-01
Version: 0.1
Effective Date: __________
Division: Seventh Sky Solar & Energy Solutions

Table of Contents

1. PURPOSE	3

2. SCOPE	3

3. RESPONSIBILITIES	4

4. CLIENT MANAGEMENT WORKFLOW	4

5. PHASE 1 – CLIENT ENQUIRY	5

6. PHASE 2 – NEEDS ASSESSMENT	6

7. PHASE 3 – PROPOSAL DEVELOPMENT	7

8. PHASE 4 – CLIENT APPROVAL	7

9. PHASE 5 – PROJECT DELIVERY	8

10. PHASE 6 – TESTING & HANDOVER	8

11. PHASE 7 – AFTER-SALES SUPPORT	9

12. COMPLAINT MANAGEMENT	9

13. PROJECT CLOSURE	9

14. KPI MEASURES	10

# 1. PURPOSE

This SOP establishes the procedures for managing residential and business clients seeking Solar & Energy Solutions through Seventh Sky.

The objectives are to:

- Deliver consistent customer service.

- Ensure professional project coordination.

- Protect Seventh Sky's commercial interests.

- Manage third-party providers effectively.

- Ensure regulatory and safety compliance.

- Improve customer satisfaction.

# 2. SCOPE

Applies to:

Residential Solar Solutions

- Solar System Consultation

- Residential Solar Installation

- Solar Battery Solutions

- System Expansion

- Inverter Upgrades

- Battery Expansion

- Performance Optimisation

Solar Maintenance & Support

- Solar Panel Cleaning

- System Inspection

- Performance Monitoring

- Fault Diagnosis

- Inverter Repair

- Wiring Repair

- Component Replacement

Battery & Backup Solutions

- Home Battery Storage

- UPS Integration

- Emergency Power Solutions

# 3. RESPONSIBILITIES

Solar Consultant

Responsible for:

- Client consultation

- Needs assessment

- Proposal development

- Client communication

Project Coordinator

Responsible for:

- CRM management

- Scheduling

- Contractor coordination

- Documentation

Operations Manager

Responsible for:

- Escalations

- Compliance

- Quality assurance

- Dispute management

# 4. CLIENT MANAGEMENT WORKFLOW

Lead Enquiry

↓

Consultation

↓

Needs Assessment

↓

Site Assessment

↓

Proposal & Quotation

↓

Agreement Signing

↓

Provider Assignment

↓

Project Delivery

↓

Testing & Handover

↓

Warranty Activation

↓

Ongoing Support

# 5. PHASE 1 – CLIENT ENQUIRY

Step 1 – Capture Lead

Collect:

- Name

- Mobile

- Email

- Property Address

- Property Type

- Service Required

Create:

- Client ID

- Project ID

- CRM Record

Step 2 – Initial Consultation

Determine:

- Client goals

- Current electricity usage

- Existing solar system

- Budget

- Desired outcomes

Discuss:

- Services

- Timeframes

- Estimated costs

- Financing options (if available)

# 6. PHASE 2 – NEEDS ASSESSMENT

Step 3 – Energy Assessment

Review:

- Electricity bills

- Usage patterns

- Peak consumption

- Backup power requirements

Step 4 – Site Assessment Coordination

Arrange:

- Roof inspection

- Structural assessment

- Electrical assessment

- Shading assessment

Upload reports to CRM.

# 7. PHASE 3 – PROPOSAL DEVELOPMENT

Step 5 – Obtain Technical Proposal

Coordinate with approved provider.

Proposal may include:

- System size

- Equipment

- Expected generation

- Battery options

- Warranty information

Step 6 – Prepare Quotation

Include:

- Equipment costs

- Installation costs

- Coordination fees

- Optional insurance

- Maintenance options

# 8. PHASE 4 – CLIENT APPROVAL

Step 7 – Execute Service Agreement

Obtain signed:

- Solar & Energy Solutions Service Agreement

Before work commences.

Step 8 – Deposit Collection

Collect:

- Deposit

- Signed approvals

- Required documentation

# 9. PHASE 5 – PROJECT DELIVERY

Step 9 – Assign Service Provider

Select:

- Approved provider

- Suitable expertise

- Available resources

Issue Work Order.

Step 10 – Monitor Installation

Track:

- Equipment procurement

- Site attendance

- Installation progress

- Delays

- Safety incidents

Update CRM.

# 10. PHASE 6 – TESTING & HANDOVER

Step 11 – Commissioning

Verify:

- System operational

- Testing completed

- Safety checks completed

Step 12 – Handover

Provide:

- Warranty documents

- User manuals

- Maintenance recommendations

- Emergency contacts

# 11. PHASE 7 – AFTER-SALES SUPPORT

Step 13 – Warranty Management

Coordinate:

- Warranty claims

- Service requests

- Equipment issues

Step 14 – Maintenance Scheduling

Schedule:

- Cleaning

- Inspections

- Monitoring reviews

- Health checks

# 12. COMPLAINT MANAGEMENT

All complaints shall:

- Be recorded in CRM.

- Be acknowledged within 1 business day.

- Be investigated.

- Be resolved promptly.

# 13. PROJECT CLOSURE

Complete:

- Client satisfaction survey

- Final payment reconciliation

- Project closure checklist

- File archiving

# 14. KPI MEASURES

- Lead conversion rate

- Installation completion rate

- Customer satisfaction

- Warranty claim resolution time

- Revenue per project

- Repeat customer rate