SEVENTH SKY PROPERTY CARE

SOLAR & ENERGY SOLUTIONS

STANDARD OPERATING PROCEDURE (SOP)

THIRD-PARTY SERVICE PROVIDER MANAGEMENT

Document No: SSPC-SES-SOP-02
Version: 0.1
Effective Date: __________
Division: Seventh Sky Solar & Energy Solutions

Table of Contents

1. PURPOSE	2

2. SCOPE	2

3. RESPONSIBILITIES	2

4. PROVIDER MANAGEMENT WORKFLOW	3

5. PHASE 1 – PROVIDER ONBOARDING	4

6. PHASE 2 – CONTRACTING	5

7. PHASE 3 – PROJECT ASSIGNMENT	5

8. PHASE 4 – PROJECT DELIVERY	6

9. PHASE 5 – QUALITY ASSURANCE	6

10. INCIDENT MANAGEMENT	7

11. NON-CIRCUMVENTION COMPLIANCE	7

12. PERFORMANCE MANAGEMENT	7

13. PROVIDER AUDITS	8

14. RENEWAL OR TERMINATION	8

15. KPI MEASURES	8

# 1. PURPOSE

This SOP establishes procedures for onboarding, managing, monitoring and reviewing third-party Solar & Energy Solutions providers engaged by Seventh Sky.

The objectives are to:

- Ensure quality service delivery.

- Maintain safety standards.

- Protect Seventh Sky's reputation.

- Protect client interests.

- Manage compliance risks.

- Enforce non-circumvention obligations.

# 2. SCOPE

Applies to:

- Solar Installers

- Solar Consultants

- Electrical Contractors

- Battery Providers

- UPS Specialists

- Maintenance Contractors

- Renewable Energy Consultants

# 3. RESPONSIBILITIES

Provider Relationship Manager

Responsible for:

- Onboarding

- Compliance monitoring

- Performance reviews

Project Coordinator

Responsible for:

- Work Orders

- Scheduling

- Reporting

- Documentation

Operations Manager

Responsible for:

- Audits

- Escalations

- Termination decisions

# 4. PROVIDER MANAGEMENT WORKFLOW

Provider Enquiry

↓

Compliance Review

↓

Insurance Verification

↓

Agreement Signing

↓

Provider Approval

↓

Work Order Assignment

↓

Project Delivery

↓

Performance Review

↓

Renewal / Termination

# 5. PHASE 1 – PROVIDER ONBOARDING

Step 1 – Initial Assessment

Collect:

- Company profile

- Service capability

- Experience

- Service locations

Step 2 – Compliance Verification

Verify:

☐ Trade Licence

☐ Company Registration

☐ TIN

☐ BIN

☐ Electrical Licences

☐ Engineering Certifications

☐ Safety Certifications

Step 3 – Insurance Verification

Verify:

☐ Public Liability

☐ Professional Indemnity

☐ Workers Compensation

☐ Contractor Insurance

☐ Vehicle Insurance

# 6. PHASE 2 – CONTRACTING

Step 4 – Execute Master Agreement

Obtain signed:

- Master Service Delivery Provider Agreement

Before any client assignment.

Step 5 – Create Provider Profile

Create:

- Provider ID

- CRM Profile

- Compliance File

# 7. PHASE 3 – PROJECT ASSIGNMENT

Step 6 – Work Order Review

Review:

- Scope

- Timeline

- Budget

- Site requirements

Step 7 – Work Order Acceptance

Provider must:

- Confirm availability

- Confirm pricing

- Confirm resources

before commencement.

# 8. PHASE 4 – PROJECT DELIVERY

Step 8 – Site Assessment

Provider shall:

- Inspect site

- Confirm scope

- Identify risks

Step 9 – Service Delivery

Provider shall:

- Follow Work Order

- Follow safety requirements

- Maintain quality standards

- Protect client property

Step 10 – Reporting

Provide:

- Progress updates

- Completion reports

- Incident reports

- Warranty information

# 9. PHASE 5 – QUALITY ASSURANCE

Step 11 – Completion Review

Verify:

- Work completed

- Testing completed

- Client satisfaction

Step 12 – Warranty Registration

Confirm:

- Manufacturer warranties

- Workmanship warranties

are documented.

# 10. INCIDENT MANAGEMENT

Immediately report:

- Injuries

- Property damage

- Fire incidents

- Electrical incidents

- Regulatory investigations

to Seventh Sky.

# 11. NON-CIRCUMVENTION COMPLIANCE

Providers shall not:

- Directly solicit Seventh Sky clients.

- Bypass Seventh Sky.

- Enter direct arrangements with protected clients.

Protection Period:

24 Months after client introduction or project completion (whichever is later).

# 12. PERFORMANCE MANAGEMENT

Review:

- Completion rates

- Safety performance

- Defect rates

- Client satisfaction

- Warranty issues

- Compliance status

# 13. PROVIDER AUDITS

Conduct:

- Annual Compliance Audit

- Insurance Audit

- Safety Audit

- Service Quality Audit

# 14. RENEWAL OR TERMINATION

Prior to renewal:

Review:

- Performance

- Compliance

- Client feedback

- Claims history

Decision:

☐ Renew

☐ Conditional Renewal

☐ Suspend

☐ Terminate

# 15. KPI MEASURES

- Provider Response Time

- Installation Completion Rate

- Defect Rate

- Warranty Claim Rate

- Client Satisfaction Score

- Safety Performance

- Revenue Generated

- Repeat Project Rate